**WEEKLY REPORT**

|  |  |
| --- | --- |
| **Group May2014-36** | **Date 9/22/13** |
| **Client/Advisor: LIANG DONG** |
| **Attendees/Role: Shang, Marshall, Shengbo, Sicong** |

|  |
| --- |
| **Past week accomplishments**  |
| **What** | **Who** | **When** |
| Research of sensor technologies | All | Over Week |
| Draft Project Plan and Formal Description | All | Over Week |
| Met as Team | All | 9/15/13 |
| **Plan for coming week** |
| **What** | **Who** | **When** |
| Finalize Project Description | All | Oct 4th |
| Sensor reports for meeting  | All | Oct 4th  |
| Possible ADC chips | All | Oct 4th |
| Draft Project Plan | All | 9/17/13 |
| **Pending issues** |
| **Description** | **Action**  | **Target date**  |
| Controller specifications | Get further details from Dr. Dong/Post Doc  | 9/24/13 |
| Project Plan Updates | Update draft | 10/1/13 |
| Finalize language for description | Get approval of project goals, scope, etc | 10/4/13 |
| **Individual contribution** |
| **Name** | **Responsibility** | **Planed date** | **Actual date** |
| Marshall | Oxygen sensor research, edit project plan, website layout | 9/22/13 | 9/22/13 |
| Shang | Light sensor research, PCB layout research | 9/22/13 | 9/22/13 |
| Shengbo | Carbon Dioxide sensor research, testing procedure plans | 9/22/13 | 9/22/13 |
| Sicong | Humidity sensor research, testing procedure plans | 9/22/13 | 9/22/13 |
| **Individual hourly contribution** |
| **Name** | **Number of Hours** |
| Marshall | 4 |
| Shang | 4 |
| Shengbo | 3 |
| Sicong | 4 |

**Details:**

**The team was unable to meet with Dr. Dong, due to other obligations. The team met during regular** **meeting time as usual. Rough drafts of project plan and description were prepared, which helped define the tasks and preparations needed.**